ADOPTED – SEPTEMBER 23, 2025

AGENDA ITEM NO. 12

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AUTHORIZE CHANGE ORDER #2 TO THE CONTRACT WITH ELEVATOR SERVICE LLC FOR THE INGHAM COUNTY VMC DUMBWAITER PROJECT

RESOLUTION #25 – 424

WHEREAS, the Ingham County Board of Commissioners previously approved Resolution #24-531 to authorize an agreement with Elevator Service LLC for the replacement of the dumbwaiter at the Veterans Memorial Courthouse (VMC); and

WHEREAS, the Facilities Department has determined that the work must be completed during after-hours to avoid disruptions to court operations and building staff; and

WHEREAS, Elevator Service LLC submitted Change Order #2 dated July 23, 2025, for overtime labor, at a rate of $83.00 per man hour, based on a projected 240 man-hours over a three-week period, totaling $19,920; and

WHEREAS, the Facilities Department recommends proceeding with this change order to ensure minimal disruption to court operations and staff safety; and

WHEREAS, funds for this project are available in the approved line item 21413210-818000.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes Change Order #2 to the contract with Elevator Service LLC in the amount of $19,920 for after-hours work on the VMC Dumbwaiter Project.

BE IT FURTHER RESOLVED, that the Board Chairperson is authorized to sign any necessary contract documents consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Lawrence, Pratt, Grebner, Sebolt, Peña, Maiville

Nays:  None     		 Absent:  Johnson     	 Approved 09/16/25

FINANCE:  Yeas: Morgan, Grebner, Sebolt, Polsdofer, Cahill, Maiville, Ruest

Nays:  None     		 Absent:  Tennis	 Approved 09/17/25