ADOPTED – JUNE 9, 2026

AGENDA ITEM NO. 6
Introduced by County Services and Finance Committees of the:
INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND RESOLUTION #26-062 TO APPROPRIATE AN ADDITIONAL $25,000 IN HOUSING & HOMELESS MILLAGE FUNDS TO BAYSHORE CORPORATE ENTERPRISE FOR THE DEVELOPMENT OF TWO SINGLE-FAMILY HOMES ON FORMER LAND BANK PARCELS ON MIDWOOD STREET IN LANSING

RESOLUTION #26 – 285

WHEREAS, the voters of Ingham County approved a Housing & Homeless Services Millage in November 2024 for the purpose of funding the acquisition, construction, maintenance, operation, improvement, extension, and repair of housing facilities; and

WHEREAS, the Ingham County Board of Commissioners adopted Resolution #26-062 authorizing an agreement with Bayshore Corporate Enterprise in the amount of $200,000 in Housing & Homeless Millage funds to support the construction of two single-family homes on former Ingham County Land Bank parcels located on Midwood Street in Lansing; and

WHEREAS, during pre-construction and site preparation activities, it was discovered that the parcels are not connected to existing City of Lansing water and sewer infrastructure, resulting in approximately $60,000 in unforeseen infrastructure and utility connection costs; and

WHEREAS, the developer has revised building plans and implemented cost-saving measures to reduce project expenses; however, additional financial assistance is necessary to allow the project to move forward and avoid further development delays; and

WHEREAS, due to delays associated with these unforeseen site conditions, the developer has also requested an extension of the grant term; and

WHEREAS, upon completion, the homes will be made available to income-qualified households earning at or below 120% of the Area Median Income (AMI).

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners hereby amends Resolution #26-062 to authorize an additional $25,000 in Housing & Homeless Millage funds for Bayshore Corporate Enterprise to support the continued development of two single-family homes on former Land Bank parcels located on Midwood Street in Lansing.

BE IT FURTHER RESOLVED, that the amended agreement shall extend the project completion and grant term deadline to December 31, 2027, and shall include terms consistent with County Housing & Homeless Millage requirements.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make the necessary budget adjustments consistent with this resolution.
BE IT FURTHER RESOLVED, that the Chairperson of the Board of Commissioners is authorized to execute any necessary contract documents on behalf of the County, subject to approval as to form by the County Attorney.
COUNTY SERVICES:  Yeas:  Pratt, Lawrence, Grebner, Sebolt, Peña, Johnson, Maiville, Ruest

          Nays:  None     


Absent:  None     
 
Approved 06/02/26 

FINANCE:  Yeas:  Grebner, Tennis, Sebolt, Polsdofer, Pratt, Maiville

          Nays:  None     

Absent: Morgan    
     Approved 06/03/26

