ADOPTED - FEBRUARY 8, 2011

Agenda Item No. 5

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND THE CONTRACT WITH DELTA ELECTRICAL CONTRACTORS OF LANSING, INC. TO INSTALL A NEW EMERGENCY NOTIFICATION SYSTEM FOR THE FAIRGROUNDS

RESOLUTION #11-033

WHEREAS, Resolution #10-202 authorized awarding a contract to Delta Electrical Contractors of Lansing, Inc., 7808 Lanac Street, Lansing, Michigan 48917, to install a new Emergency Notification System for the Fairgrounds, for a not to exceed cost of $50,695.00 plus a contingency of $5,000.00 for a total cost of $55,695.00; and

WHEREAS, during the course of the project it was noticed that the following two items should have been included in the original contract: installation of horns at the Tack Shop and paging capabilities from the South Arena to the South Barns; and

WHEREAS, the funds for this project have been budgeted and approved in the Fairgrounds Budget line item 561-76900-976000; and

WHEREAS, the cost for the additional services to the original contract (Resolution #10-202) would be $9,930.00.

THEREFORE BE IT RESOLVED, the Ingham County Board of Commissioners authorizes amending the original contract with Delta Electrical Contractors of Lansing, Inc. (Resolution #10-202), 7808 Lanac Street, Lansing, Michigan 48917, to install horns at the Tack Shop and paging capabilities from the South Arena to the South Barns at the Fairgrounds for a cost of $9,930.00 raising the total cost of the contract to $65,625.00 (which includes a $5,000.00 contingency that was included in Resolution #10-202).

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners authorizes the Board Chairperson and the County Clerk to sign any necessary documents that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  De Leon, Copedge, Celentino, Schor, Vickers, Dragonetti

Nays:  None         Absent:  None        Approved 2/1/11

FINANCE:  FINANCE:  FINANCE:  Yeas:  Schor, Tsernoglou, Bahar-Cook, McGrain, Dougan

Nays:  None         Absent:  Nolan        Approved 2/3/11