ADOPTED - NOVEMBER 12, 2014

AGENDA ITEM NO. 9

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE UTILIZING DEWPOINT TO RE-WRITE

IN HOUSE WRITTEN WEB APPLICATIONS

RESOLUTION # 14 - 464

WHEREAS, while continuing to review past applications it was discovered that several applications written for the county in house are in great need of revision due to issues that include security concerns, old programing, and their ability to be used in current technology web browsers and operating systems; and

WHEREAS, DewPoint has a Dot Net programmer available to re-write the in house applications; and

WHEREAS, DewPoint reviewed the problems and put together a solution/scope; and

WHEREAS, DewPoint is available via the State of Michigan contract at a rate of $90 per hour for programing; and

WHEREAS, the project is expected to be a 6 week project for DewPoint and the cost to Ingham County would be $34,800; and

WHEREAS, due to the nature of work involved the Innovation and Technology Department is requesting a $5,200 contingency authorization for this project for a total cost not to exceed $40,000; and

WHEREAS, it is the recommendation of the Chief Information Officer that the County utilize DewPoint to

re-write several in house written applications; and

WHEREAS, funds for this service will be paid out of the Innovation and Technology Network Consulting fund.

THEREFORE IT BE RESOLVED, that the Board of Commissioners authorizes the Innovation and Technology Department to utilize DewPoint via the State of Michigan Contract at a rate of $90 per hour to re-write several in house web applications.

BE IT FURTHER RESOLVED, the not to exceed $40,000 cost will be paid out of the Innovation and Technology Department’s 2015 Network Consulting fund 63625810-802000.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments consistent with this resolution.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any contract/purchase order documents consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Holman, Tsernoglou, Nolan, Koenig, Maiville

Nays:  None        Absent:  Crenshaw, Celentino     Approved 11/04/14

FINANCE:  Yeas:  Koenig, Anthony, Tennis, McGrain, Bahar-Cook, Schafer, Vickers

Nays:  None        Absent:  None       Approved 11/05/14