ADOPTED - JUNE 9, 2015

AGENDA ITEM NO. 13

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE LOCAL ROAD AGREEMENT WITH LEROY TOWNSHIP FOR THE INGHAM COUNTY ROAD DEPARTMENT

RESOLUTION # 15 – 211

WHEREAS, Leroy Township desires that improvements be performed on various Leroy Township local roads throughout the Township as part of the 2015 local road program to include asphalt leveling and maintenance pads where necessary, approximately 1300 tons of asphalt paving total for all roads, at a total estimated cost for materials on all the roads of $52,000.00; and

whereas, the Road Department is willing to cause said improvements to be undertaken and to pay for a portion of the cost of said improvements from the County Road Fund and to provide labor on this work at no cost to Leroy Township for Road Department labor; and

whereas, the Township is willing to pay the remaining portion of the cost of said improvements; and

WHEREAS, in the event the final cost of the improvements is greater than the estimated amount set forth above, the excess cost will be paid solely by the Township, provided, however, that the Township excess payment will not exceed five percent (5%) of the Township contribution amount established in the Agreement, unless the Township agrees otherwise.

THEREFORE BE IT RESOLVED, that the Road Department shall cause the improvements identified above and incorporated herein by reference to be made by Road Department crews during the construction season of the 2015 calendar year.

BE IT FURTHER RESOLVED, that for 2015, the County on behalf of the Road Department has allocated to Leroy Township’s local roads, a maximum sum of $22,200.00, which shall be matched equally by the Township to the extent used.

BE IT FURTHER RESOLVED, that the County on behalf of the Road Department agrees to contribute up to $22,200.00 toward the cost of said improvement and labor on these four projects at no cost to Leroy Township for Road Department labor.

BE IT FURTHER RESOLVED, that the Road Department shall invoice the Township for its contribution.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes entering into an agreement with Leroy Township to effect the above described local road improvements as provided above.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreement that is consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Celentino, Crenshaw, Banas, Bahar-Cook, Hope, Maiville

Nays:  None     Absent:  Koenig     Approved  6/02/15

FINANCE:  Yeas:  Anthony, Tennis, Tsernoglou, McGrain, Schafer, Case Naeyaert

Nays:  None     Absent:  Bahar-Cook    Approved  6/03/15