ADOPTED - JANUARY 26, 2016

AGENDA ITEM NO. 20

Introduced by the Human Services, County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AUTHORIZE THE RELOCATION OF AT&T TRUNK AT

FOREST COMMUNITY HEALTH CENTER (FCHC)

RESOLUTION # 16 – 023

WHEREAS, Room #1172 at FCHC has an existing AT&T trunk mounted on the wall; and

WHEREAS, the Health Department would like to utilize the room for interviewing clients; and

WHEREAS, the Innovation and Technology Department (ITD) is unable to obtain three (3) quotes for the requested move/service as the AT&T trunk is proprietary equipment which no other vendor will relocate; and

WHEREAS, ITD contacted AT&T on 11/20/15 to request a quote to move/relocate their trunk to another location within the FCHC facility; and

WHEREAS, ITD received a quote back in the amount of $8,826.15 from AT&T to move/relocate the trunk from Room #1172 into a data closet across the hall and terminate, allowing future use of pots lines for FCHC; and

WHEREAS, Resolution #15-408 authorized the installation and updating of the IT infrastructure for the FCHC at a cost of $175,000 with a 10% contingency for any unseen circumstances with the total cost not to exceed $192,500 from the Community Health Center Fund; and

WHEREAS, this requested service and cost from AT&T was an unknown and not planned or projected for; and

WHEREAS, ITD was able to come in under budget on numerous other projected costs (switches, wireless access points, network configuration) and additional projected costs (phones, printers, copiers) will not be required or purchased thus allowing ITD to remain under budget for the project with all contingency funding untouched; and

WHEREAS, ITD is requesting the Ingham County Board of Commissioners to authorize the total cost of $8,826.15 to AT&T for their service to move the AT&T trunk and authorize payment from the Community Health Center Fund.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners does hereby authorize the relocation of the AT&T trunk at a total cost of $8,826.15 to be paid from the Community Health Center Fund (#51161553 743000 02012).

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments.

BE IT FURTHER RESOLVED, that the Chairperson of the Ingham County Board of Commissioners is authorized to sign any necessary contract/purchasing documents consistent with this resolution and approved as to form by the County Attorney.

HUMAN SERVICES:  Yeas:  McGrain, Banas, Tennis, Koenig, Hope, and Case-Naeyaert

Nays:  None     Absent:  Nolan     Approved  1/25/2016

COUNTY SERVICES:  Yeas:  Koenig, Celentino, Bahar-Cook, Tsernoglou, Hope, Maiville

Nays:  None     Absent:  Nolan     Approved  1/19/2016

FINANCE:  Yeas:  Bahar-Cook, McGrain, Crenshaw, Anthony, Case Naeyaert

Nays:  None     Absent:  Tennis, Schafer     Approved  1/20/2016