ADOPTED - MARCH 8, 2016

AGENDA ITEM NO. 7

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION AUTHORIZING A CONTRACT AMENDMENT WITH RIETH-RILEY CONSTRUCTION CO., INC. FOR ITEM I OF THE 2015 LOCAL ROAD PROGRAM

BID PACKET 75-15 HOT IN PLACE RECYCLING, ASPHALT RESURFACING &

MISCELLANEOUS REPAIRS OF VARIOUS MERIDIAN TOWNSHIP LOCAL ROADS

- RESOLUTION # 16 -067

WHEREAS, per Resolution No. 15-261, approved on July 28, 2015, the Ingham County Board of Commissioners, authorized entering into a contract with Rieth-Riley Construction Co., Inc., of Lansing, MI, for the asphalt recycling, resurfacing, repairs, and related work on various local roads in Meridian Township as specified in the Ingham County Road Department’s Bid Packet No. 75-15, Item I, for the low bid cost of $740,937.71 with an additional 10% contingency of $74,093.77 for a combined not to exceed total of $815,031.48, or as modified per direction to be received from Meridian Township; and

WHEREAS, per Resolution No. 15-216, approved on June 9, 2015, the Ingham County Board of Commissioners, authorized entering into an agreement with Meridian Township to fund these repairs under the 2015 Local Road Program; and

WHEREAS, additional quantities of contacted items of work were found necessary to fully repair poor road base conditions found during construction and to completely upgrade affected and/or sidewalk ramps intersecting the subject local roads to current Americans with Disability Act (ADA) requirements as desired by Meridian Township which has jurisdiction of the public sidewalks; and

WHEREAS, the total final cost of the subject contract with the above described additional work is now estimated to not exceed $870,000.00, which exceeds the contingency authorized in Resolution No. 15-261 as indicated above; and

WHEREAS, Meridian Township has agreed to fund the additional cost as provided in the Local Road Agreement per Resolution No. 15-216 as indicated above.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners approves amending contract 75-15, Item I, with Rieth-Riley Construction Co., Inc., of Lansing, Michigan for the asphalt recycling, resurfacing, repairs, and related work on various local roads in Meridian Township as specified in the Ingham County Road Department’s Bid Packet No. 75-15, Item I, for a final cost now estimated to not exceed $870,000.00, as determined by the final work item quantity measurements with payment as provided in contract 75-15, Item I.

BE IT FURTHER RESOLVED, that the Board Chairperson is hereby authorized to sign any necessary documents consistent with this resolution upon approval as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Nolan, Koenig, Celentino, Tsernoglou, Hope, Maiville

Nays:  None       Absent:  Bahar-Cook      Approved 3/3/16

FINANCE:  Yeas:  Bahar-Cook, McGrain, Crenshaw, Schafer, Case Naeyaert

Nays:  None     Absent:  Tennis, Anthony    Approved  3/02/16