ADOPTED - MARCH 8, 2016

AGENDA ITEM NO. 8

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND A 2015 LOCAL ROAD AGREEMENT WITH STOCKBRIDGE TOWNSHIP FOR THE INGHAM COUNTY ROAD DEPARTMENT

- RESOLUTION # 16 -068

WHEREAS, per Resolution 15-237 adopted on June 23, 2015, the Ingham County Board of Commissioners authorized a 2015 Local Road Agreement with Stockbridge Township to include skip-paving and asphalt repair of failed areas, leveling asphalt where needed, and single course chip-seal at an estimated cost of $402,000.00 for materials to be applied by Road Department crews without labor charge to the project on the following local roads in Stockbridge Township:

Milner Road, Dexter Trail to Brogan Road, 3.3 miles;

Obrien Road, Parman to Chapman Roads, 1.7 miles;

Chapman Road, Heeney to Obrien Roads, 1 mile;

Main Street, Village Limit to Dexter Trail, 0.9 mile;

totaling 6.9 miles; and

WHEREAS, in 2013 the Road Department negotiated a non-refundable permit fee of $900,500 paid by Enbridge Energy Company, Inc., in consideration for Enbridge and/or its contractors building a petroleum pipeline through Stockbridge and other Townships at that time to use certain local, spring weight restricted roads in Stockbridge and other Townships at normal legal loading, with approximately one third, or $300,000, of this fee related to, and thus held for use on, local roads in Stockbridge Township, to be used as agreed upon between Stockbridge Township and the Road Department; and

WHEREAS, the above mentioned 2015 Local Road Agreement authorized per Resolution 15-237 was based on an estimate that $200,000 of the above-mentioned Enbridge permit fee would be left available from other uses planned for this Enbridge permit fee and thus would be applied to the cost of materials to be used on the above-listed local road projects in Stockbridge Township; and

whereas, in fact at this time, an estimated $288,000 of this Enbridge permit fee remains available for use on Stockbridge Township local roads to be used as agreed upon between Stockbridge Township and the Road Department; and

WHEREAS, Stockbridge Township’s Board of Trustees passed a motion at their February 15, 2016 regular meeting that they would prefer that the above mentioned available remaining Enbridge permit funds designated for local roads in Stockbridge Township be applied to the cost of materials on the above listed projects completed to date; and

WHEREAS, the above mentioned asphalt work has largely been completed on the above listed local roads at a cost to date for materials of $258,930.48, not including planned chip-sealing and a minor remaining amount of asphalt work which has not yet been completed; and

WHEREAS, it is the Road Department’s recommendation that, for project accounting simplicity, the remaining work planned on the above listed projects, and/or any other, further local road work desired, be treated as a new, 2016 Local Road Project, as may be agreed upon with Stockbridge Township, which would thus be the subject a future, 2016 local road agreement; and

WHEREAS, the above mentioned 2015 Local Road Agreement authorized per Resolution 15-237 also envisioned applying $44,400 in available 2015 Road Department local road matching funds allocated to Stockbridge Township’s local roads to the cost of materials on the above listed projects, which amount the Road Department recommends be carried over for use on future Stockbridge Township local road projects if the above mentioned available remaining Enbridge permit funds designated for local roads in Stockbridge Township are used on the above listed projects.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes an amendment to the above mentioned 2015 Local Road Agreement with Stockbridge Township authorized per Resolution

15-237 for the local road work listed above to have this project consist only of the work completed to date and for the cost of materials applied to these projects to date, $258,930.48, be paid for from the above mentioned available remaining Enbridge permit funds designated for local roads in Stockbridge Township.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners also authorizes that the $44,400 in available 2015 Road Department local road matching funds allocated to Stockbridge Township’s local roads be carried over for use on future Stockbridge Township local road projects.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreement that is consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Nolan, Koenig, Celentino, Tsernoglou, Hope, Maiville

Nays:  None       Absent:  Bahar-Cook      Approved 3/3/16

FINANCE:  Yeas:  Bahar-Cook, McGrain, Crenshaw, Schafer, Case Naeyaert

Nays:  None     Absent:  Tennis, Anthony    Approved  3/02/16