ADOPTED – AUGUST 23, 2016

AGENDA ITEM NO. 32

Introduced by the Law & Courts and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION AUTHORIZING A PROJECT CHANGE REQUEST FOR THE STATEMENT OF WORK ENTERED INTO WITH IMAGESOFT CORPORATION PURSUANT TO RESOLUTION 16-276

RESOLUTION # 16 – 375

WHEREAS, the Ingham County Circuit Court entered into a contract with ImageSoft to implement an imaging system for the Ingham County Circuit Court as approved through Resolution 16-276; and

WHEREAS, the Ingham County Circuit Court was told by ImageSoft that it would realize a 20% software discount if the OnBase software was purchased by June 30, 2016 from Hyland and said discount was reflected on page 20 of the Statement of Work No. 15485 (SOW); and

WHEREAS, the Milestone Payment Schedule (MPS) on page 22 of the SOW indicated that the Software Down Payment in the amount of $57,947 would be invoiced upon signature of the SOW; and

WHEREAS, the Ingham County Circuit Court relied on the MPS contained in the SOW when preparing the budgetary portion of Resolution 16-276; and

WHEREAS, the software was purchased before June 30, 2016 and the Ingham County Circuit Court received an invoice dated June 28, 2016, in the amount of $148,800 from ImageSoft for software and maintenance with a maintenance period of 07/01/2016 – 06/30/2017; and

WHEREAS, the invoice in the amount of $148,800 for Software Down Payment did not match the amount listed on the MPS of the SOW and the maintenance period listed started six months before the Ingham County Circuit Court believed it would; and

WHEREAS, ImageSoft acknowledged an error in the MPS section of the SOW approved in Resolution 16-276 and clarified that the software purchase is defined as an add-on to an existing system which causes the maintenance period to begin immediately after the software is ordered; and

WHEREAS, because of the immediate start of the maintenance period, on June 30, 2017, the Ingham County Circuit Court will be responsible for a prorated amount of the annual maintenance for the software in the amount of $14,880; and

WHEREAS, ImageSoft has drafted a Project Change Request (PCR #001_17275) which corrects the MPS section of the SOW, clarifies which services will be invoiced in 2016 and which services will be invoiced in 2017, and verifies the amount of prorated maintenance that will be due on June 30, 2017 and the period that will be covered.

THEREFORE BE IT RESOLVED, that Ingham County Board of Commissioners hereby approves amending the Milestone Payment Schedule (MPS) contained in the original Statement of Work (SOW) through PCR #001_17275 for a period beginning on July 1, 2016 and extending into 2017.

BE IT FURTHER RESOLVED, that the Chairperson of the Ingham County Board of Commissioners is authorized to sign any contract/purchase documents consistent with this Resolution and approved as to form by the County Attorney.

LAW & COURTS:  Yeas:  Crenshaw, Celentino, Tsernoglou, Anthony, Banas, Schafer, Maiville

Nays:  None     Absent:  None     Approved  8/11/2016

FINANCE:  Yeas:  Bahar-Cook, Tennis, McGrain, Crenshaw, Anthony, Schafer, Case Naeyaert

Nays:  None     Absent:  None     Approved  8/17/2016