ADOPTED – MAY 9, 2017

AGENDA ITEM NO. 11

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE LOCAL ROAD AGREEMENT

WITH STOCKBRIDGE TOWNSHIP

RESOLUTION # 17 – 178

WHEREAS, Stockbridge Township and the Ingham County Road Department have agreed that asphalt wedging where needed, single course chip sealing and related repairs are needed on the following local roads in Stockbridge Township due to normal deterioration over time:

Budd Rd, Milner to Oakley Roads

Oakley Rd, Budd to Burden Roads

Burden Rd, Oakley Rd to M-36

Stilson Rd, Catholic Church Rd to Dexter Trail

Moechel Rd, Baseline to Heeney Roads

Chapman, O’Brien to Catholic Church Roads

Adams Rd, Morton Rd to Dexter Trail

A total of length of 9 miles at an estimated cost of $200,000 for materials only with labor to be provided by the road department without charge to the project; and

WHEREAS, Stockbridge Township and the Ingham County Road Department have also agreed to gravel and place culverts where needed on Oakley Road, Budd Rd to north Township limit at an estimated cost of $75,000 for materials only with labor to be provided by the road department without charge to the project, (work proposed for but not completed in 2016) for a total estimated 2017 local road program cost of $275,000; and

whereas, the Road Department is willing to cause said improvements to be undertaken by road department crews and to pay for a portion of the cost of said improvements from the County Road Fund; and

whereas, the Township is willing to pay the remaining portion of the cost of said improvements; and

WHEREAS, in the event the final cost of the improvements is greater than twice the maximum Road Department match amount set forth below, the excess cost will be paid solely by the Township, provided, however, that the Township excess payment will not exceed ten percent (10%) of the Township contribution amount established in this Agreement, unless the Township agrees otherwise.

THEREFORE BE IT RESOLVED, that the Road Department shall cause the improvements identified above and incorporated herein by reference to be performed by road department crews during the construction season of the 2017 calendar year subject to final approval by, or as modified by Stockbridge Township.

BE IT FURTHER RESOLVED, that for 2017, the Road Department has allocated to Stockbridge Township’s local roads, a maximum sum of $22,200 from the County Road Fund, which shall be matched equally by the Township to the extent used.

BE IT FURTHER RESOLVED, that the County on behalf of the Road Department agrees to contribute up to $22,200 from the County Road Fund toward the cost of said improvement.

BE IT FURTHER RESOLVED, that in the event the final cost of the improvements is less than the estimate, the savings shall first accrue to the Township for any final costs down to $44,400, and then for any lower final costs, be split evenly between the Township and the Road Department.

BE IT FURTHER RESOLVED, that the Road Department shall invoice the Township for its contribution.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes entering into an agreement with Stockbridge Township to effect the above described local road improvements as provided above.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreement that is consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Celentino, Crenshaw, Grebner, Nolan, Koenig, Maiville

Nays:  None     Absent:  Sebolt     Approved  5/02/2017

FINANCE:  Yeas:  Grebner, McGrain, Tennis, Hope, Anthony, Schafer, Case Naeyaert

Nays:  None     Absent:  None     Approved  5/03/2017