ADOPTED - APRIL 24, 2018

AGENDA ITEM NO. 27

Introduced by the Law & Courts and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AUTHORIZE PROJECT CHANGE REQUEST #2 FOR THE

STATEMENT OF WORK ENTERED INTO WITH IMAGESOFT CORPORATION PURSUANT

TO RESOLUTION #16-276 AND AN ANALYSIS BY EQUIVANT OF THE CASE INITIATION

AND AUTO DOCKETING PROCESSES

RESOLUTION # 18 – 190

WHEREAS, the Ingham County Circuit Court entered into a contract with ImageSoft to implement an imaging system for the Ingham County Circuit Court as approved through Resolution #16-276; and

WHEREAS, funding in the amount of $540,788 was authorized by the Board for a contract with ImageSoft; and

WHEREAS, members of the Ingham County Circuit Court, the Ingham County IT Department, the ImageSoft Corporation, and Equivant (formerly Courtview) have identified high impact risks to the successful completion and implementation of the project as originally planned in the Statement of Work (SOW) #15485, Revision 1.7 dated May 3, 2016; and

WHEREAS, the risks involve capturing case and hearing data through feeds from the case management system to the document management system; identifying, developing and programming integration functionality specific to the Circuit Court for auto docketing and case initiation; and needing supplementary user acceptance testing hours and on-site go-live support hours; and

WHEREAS, ImageSoft has drafted Project Change Request #17275, dated April 3, 2018,which addresses the identified risks by proposing changes in scope to the original SOW described above, including moving from a full, one-time go-live project plan to a two-phase go-live project plan; and

WHEREAS, Project Change Request #17275will require additional funding in the amount of $72,825; and

WHEREAS, Equivant has provided Quote INGHM120180329, dated March 29, 2018, for the Analysis of the Case Initiation Processes for the Circuit Court for purposes of evaluating the Court’s processes for determining integration needs for auto-docketing and case initiation; and

WHEREAS, Quote INGHM120180329 will require additional funding in the amount of $14,625; and

WHEREAS, Equivant must complete the Analysis of the Case Initiation Processes to determine how much additional programming and development will be required by Equivant, so the additional funding of $14,625 will be needed in 2018; and

WHEREAS, because ImageSoft cannot begin Phase II of the project until after Equivant has completed programming and development of the specific integration functionality needed, it is difficult to know if the additional funding of $72,825 for the change in scope will be needed in 2018 or 2019.

THEREFORE BE IT RESOLVED, that Ingham County Board of Commissioners hereby approves amending the original Statement of Work (SOW) cited above through PCR #17275 dated April 3, 2018; signing the Analysis of the Case Initiation Processes for the Circuit Court to Evaluate the Process to Determine Integration Efforts through Quote INGHM12080329 dated March 29, 2018; and funding both initiatives in the amounts of $72,825 for ImageSoft and $14,625 for Equivant.

BE IT FURTHER RESOLVED, that $87,450 will be transferred from the 2018 contingency account to fund the additional cost, and that any funds unspent in 2018 will be carried over to the 2019 budget.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments consistent with this resolution.

BE IT FURTHER RESOLVED, that the Chairperson of the Ingham County Board of Commissioners is authorized to sign any contract/purchase documents consistent with this Resolution and approved as to form by the County Attorney.

LAW & COURTS:  Yeas:  Crenshaw, Hope, Celentino, Maiville

Nays:  Schafer     Absent:  Banas, Anthony     Approved  04/12/2018

FINANCE:  Yeas:  Grebner, Anthony, Crenshaw, Tennis, Koenig, Louney, Schafer

Nays:  None     Absent:  None     Approved  04/18/2018