ADOPTED – JANUARY 28, 2020

AGENDA ITEM NO. 56

Introduced by the Law & Courts and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION FOR THE RENEWAL OF THE 9-1-1 TELEPHONE SUPPORT AGREEMENT

WITH CAROUSEL INDUSTRIES INC.

RESOLUTION #20 – 052

WHEREAS, the Ingham County Board of Commissioners operates the 9-1-1 Emergency Telephone Dispatch System through the Ingham County 9-1-1 Central Dispatch Center; and

WHEREAS, the Ingham County Board of Commissioners last approved, under Resolution #19-102, the system support and maintenance for the 9-1-1 Center’s 9-1-1 phone system; and

WHEREAS, the system maintenance and support contract is needed with an extension of the current contract from January 1, 2020 through June 30, 2020, at a cost not to exceed $52,557.05,  to properly maintain our current 9-1-1 telephone system; and

WHEREAS, the purchase of a replacement 9-1-1 telephone system from Solacom was approved under Resolution #19-250 and was expected to be installed before December 31, 2019, however, the purchase was delayed to allow Ingham County to participate in the Michigan CPE Sub-grant process; and

WHEREAS, the State 9-1-1 Office has awarded Ingham County grant money toward the purchase of the Solacom system, and Ingham County is now proceeding with that purchase and expects to have the Solacom system installed and operational before June 30, 2020; and

WHEREAS, the 9-1-1 Director is recommending that the Ingham County Board of Commissioners approve the continuation of the Contract and Services Agreement with Carousel for the current 9-1-1 telephone system through June 30, 2020; and

WHEREAS, the 9-1-1 Center budget does contain funding for the continuation of this system maintenance and support with Carousel Industries.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes extending the contract with Carousel Industries, Inc. for system maintenance and support for the period of January 1, 2020 through June 30, 2020 for a total cost of $52,557.05.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make the necessary budgetary transfers that are consistent with this resolution.

BE IT FURTHER RESOLVED, that the Chairperson of the Ingham County Board of Commissioners is authorized to sign any necessary contract/purchase order documents consistent with this resolution and approved as to form by the County Attorney.

LAW & COURTS:  Yeas:  Slaughter, Polsdofer, Celentino, Crenshaw, Sebolt, Trubac, Schafer

Nays:  None     Absent:  None     Approved  01/16/2020

FINANCE:  Yeas:  Morgan, Grebner, Crenshaw, Polsdofer, Schafer, Maiville

Nays:  None     Absent:  Tennis     Approved  01/22/2020