ADOPTED - OCTOBER 25, 2022

AGENDA ITEM NO. 12

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND AN ENGINEERING DESIGN SERVICES CONTRACT WITH

DLZ MICHIGAN, INC. FOR THE

HOLT ROAD BRIDGE OVER DOAN CREEK (SN 3869)

RESOLUTION #22 – 482

WHEREAS, the Road Department received Local Bridge Program funding to perform rehabilitation work on the Holt Road Bridge over Doan Creek (SN 3869) in Sections 18 & 19 of Leroy Township, located between Meech Road and Snedecker Road; and

WHEREAS, the Local Bridge Program provides funding for 95% of eligible construction costs, with the Road Department being responsible for the 5% funding match, design engineering, construction engineering, and right of way costs; and

WHEREAS, the costs associated with the design engineering and right of way acquisition are included in the 2022 Road Fund Budget; and

WHEREAS, the costs associated with the 5% funding match for the Local Bridge Program and construction engineering have been included in the 2023 Road Fund Budget; and

WHEREAS, the Ingham County Board of Commissioners adopted Resolution #22-169 to enter into an agreement with DLZ Michigan, Inc for a not to exceed fee of $92,000 for engineering design services related to the rehabilitation of the Holt Road Bridge; and

WHEREAS, during the design phase for the project, an expanded scope of work became necessary for the replacement of an adjacent culvert under Holt Rd and the relocation of an unnamed tributary to Doan Creek, both of which resulted in additional roadway and hydraulic modeling for the overall project; and

WHEREAS, a budget amendment is requested in the amount of $47,319.26 for DLZ Michigan, Inc to complete the necessary work described herein, for a total revised engineering design services budget of $139,319.26 for the overall project.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes amending the engineering design services contract for the Holt Road Bridge over Doan Creek (SN 3869) with DLZ Michigan, Inc. located at 1425 Keystone Ave, Lansing, MI 48911, in the amount of $47,319.26, for a revised contract amount of $139,319.26.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreements that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Sebolt, Stivers, Grebner, Celentino, Peña, Maiville, Naeyaert

Nays:  None     Absent:  None     Approved  10/18/2022

FINANCE:  Yeas:  Grebner, Tennis, Crenshaw, Polsdofer, Stivers, Peña, Schafer

Nays:  None     Absent:  None     Approved  10/19/2022