ADOPTED – APRIL 30, 2024

AGENDA ITEM NO. 42

Introduced by the Law & Courts and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE ADDITIONAL FUNDING AUTHORIZATION FOR THE INGHAM COUNTY JUSTICE COMPLEX

RESOLUTION #24 – 225

WHEREAS, on August 7, 2018 the electorate of Ingham County approved the Justice Millage to build a new Ingham County Justice Complex (ICJC); and

WHEREAS, Resolution #18-391 authorized the construction of the ICJC with a projected cost to construct, equip, and finance (fees and borrowing costs) in an amount not to exceed of $101,673,278; and

WHEREAS, Resolution #23-185 approved an additional $2,810,215 in Justice Millage fund balance to bring the total project cost to $81,993,020; and

WHEREAS, the ICJC is currently projected to exceed the $81,993,020 budget by $622,705 due to costs incurred as a result of the unforeseen failure of the city lift station during the design and construction of a permanent sanitary auger solution and non-budgeted project additions; and

WHEREAS, there is funding available in the Justice Millage, which has a 2023 year-end fund balance of $3,216,632 to cover the $622,705 projected overage.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners hereby authorizes the Ingham County Building Authority to utilize an amount not to exceed of $622,705 from the existing Justice Millage fund balance to complete the ICJC project.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments.

BE IT FURTHER RESOLVED, that the Board Chairperson is hereby authorized to sign any necessary documents consistent with this resolution and upon approval as to form by the County Attorney.

LAW & COURTS:  Yeas:  Polsdofer, Lawrence, Celentino, Maiville, Schafer

Nays:   None                       Absent:  Trubac, Cahill, Johnson         Approved 4/18/24

FINANCE:  Yeas:  Grebner, Morgan, Sebolt, Polsdofer, Lawrence, Johnson, Maiville

Nays:   None                          Absent:  Tennis        Approved 4/24/24