ADOPTED – MARCH 11, 2025

AGENDA ITEM NO. 7

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND RESOLUTION #24-449 TO AUTHORIZE ADDITIONAL DENTAL CABINETRY WORK AT FOREST COMMUNITY HEALTH CENTER

RESOLUTION #25 – 104

WHEREAS, the Ingham County Board of Commissioners previously authorized Resolution #24-449, approving renovations at the Forest Community Health Center to enhance patient privacy and improve dental care services; and

WHEREAS, additional cabinetry work has been identified as a necessary component of the renovation project to optimize functionality and enhance dental treatment areas; and

WHEREAS, the cost for the additional cabinetry work, including installation, amounts to $108,864.12, as per the updated quote received from Patterson Dental; and

WHEREAS, the total project cost, including the base renovation cost and additional cabinetry work, will now not exceed $612,147.11, which includes a 10% contingency for unforeseen expenses; and

WHEREAS, the budget line item has been updated to 51161520-528000-23F11 to properly reflect the funding source for this project; and

WHEREAS, the Facilities Director recommends proceeding with the additional cabinetry work to ensure the Forest Community Health Center continues to provide optimal services to the community.

- THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners amends Resolution #24-449 to include the additional cost of $108,864.12 for cabinetry work.

- BE IT FURTHER RESOLVED, that the total authorized project cost is now revised to not exceed $612,147.11, which includes a 10% contingency to cover unforeseen expenses.

- BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make the necessary budget adjustments to reflect this amendment.

BE IT FURTHER RESOLVED, that the Board Chairperson is authorized to sign any necessary contracts or documents for the additional cabinetry work after review by the County Attorney.

COUNTY SERVICES:  Yeas:  Lawrence, Pratt, Grebner, Sebolt, Peña, Johnson, Maiville

Nays:  None     		 Absent:  None     	 Approved 03/04/25

FINANCE:  Yeas:  Morgan, Grebner, Tennis, Sebolt, Polsdofer, Cahill, Maiville

Nays:  None     		Absent: Ruest   	 Approved 03/05/25