ADOPTED – APRIL 15, 2025

AGENDA ITEM NO. 28

Introduced by the Human Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AUTHORIZE LINE ITEM TRANSFERS

FOR MERIDIAN TOWNSHIP TRAILS AND PARKS MILLAGE PROJECTS

RESOLUTION #25 – 193

WHEREAS, through Resolution #17-109, #20-028, #22-235, #22-346, and #24-179, the Ingham County Board of Commissioners authorized entering into contracts with Meridian Township to fund the below projects; and

WHEREAS, Meridian Township millage projects TR080 has had difficult time securing easements due to property are exceeding their budget and reallocating funds from TR031 to cover the overage; and

WHEREAS, Meridian Township is having a difficult time securing easement for the Northern Tier Trail due to property owner opposition to the project; and

WHEREAS, Meridian Township is going to continue working on land acquisition for the trail and will reapply for funding to construct the trail if/when they can acquire the necessary land and/or find a design that can be constructed in the right-of-way Towar Ave in the future; and

WHEREAS, the steep embankment adjacent to the Red Cedar River west of the Phase I boardwalk of the MSU to Lake Lansing Trail was undermined by rising river levels following recent storms, causing a near-collapse of the trail; and

WHEREAS, to prevent further damage and ensure long-term stability, the embankment requires stabilization; and

WHEREAS, Meridian Township millage projects TR031 has expired or about to expire; and

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes an amendment to the agreements, listed below, with Meridian Township:

| Contract Title | Project # | Current Contract Amount | New Amount Authorized | Total Revised Contract Amount | Account # |
| --- | --- | --- | --- | --- | --- |
| MSU to Lake Lansing Trail, Phase I | TR031 | $1,715,461.49 | $375,000 from TR031 | $2,090,461.49 | 228-62800-967000-TR031 |
| East Lansing NTT Connection | TR080 | $375,000 | Reallocate $375,000 to TR031 | $0.00 | 228-62800-967000-TR080 |

BE IT FURTHER RESOLVED, that the Board of Commissioners authorizes an extension for Agreement TR031 need to be extended to complete these projects see table below:

| These Project listed below only extending date of Project |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contract Title | Project # | Expired Date | Date to extended project | Account# |
| MSU to Lake Lansing Trail, Phase I | TR031 | 12/31/24 | 6/1/26 | 228-62800-96700-TR031 |

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make the necessary budget adjustments consistent with this resolution.

BE IT FURTHER RESOLVED, that the Chairperson of the Board of Commissioners is hereby authorized to sign any necessary documents on behalf of the County after approval as to form by the County Attorney.

HUMAN SERVICES:  Yeas:  Tennis, Cahill, Trubac, Willis, Ruest, Schafer

Nays:  None   		Absent:  Morgan     	 	Approved 04/07/25

FINANCE:  Yeas:  Morgan, Grebner, Sebolt, Polsdofer, Cahill, Maiville, Ruest

Nays:  None     		Absent: Tennis     	 Approved 04/09/25