ADOPTED – APRIL 14, 2026

AGENDA ITEM NO. 7

Introduced by County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE FIBER PROJECT AMENDMENT FOR WESTERN TEL-COM

RESOLUTION #26 – 166

WHEREAS, Resolution #23-564 was adopted to allow Ingham County to strengthen our County network in accordance with the American Rescue Plan Act (ARPA) funding requirements; and  

WHEREAS, the currently funded project has met increased permitting fees which will cause the project to go over budget; and

WHEREAS, our current vendor was able to keep the project on track but the project will require additional funding to cover those unforeseen permitting costs; and

WHEREAS, the cost of the projected $35,000 overage is able in the County’s Network Fund.

THEREFORE BE IT RESOLVED, that the Board of Commissioners do hereby authorize an amendment to Resolution #23-564 for Western Tel-com to include an additional amount not to exceed $35,000.

BE IT FURTHER RESOLVED, that the total cost will be paid out of the County’s Network Fund # 636-258.010-932.032.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments. 

BE IT FURTHER RESOLVED, that the Chairperson of the Ingham County Board of Commissioners is authorized to sign any contract documents consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Pratt, Grebner, Sebolt, Peña, Johnson, Maiville

          Nays:  None     

Absent: Lawrence, Ruest
 
Approved 04/07/26 

FINANCE:  Yeas:  Grebner, Tennis, Sebolt, Polsdofer, Pratt, Maiville

          Nays:  None     

Absent: Morgan     
 Approved 04/08/26
